# Project Nimbus - Weekly Status Report

Atlantic Fictus Corp - Internal Engineering Update

Week of July 4, 2026

Project Owner: Priya Kapoor

Category: General

## Summary

Project Nimbus is the codename for our new internal search relevance tuning initiative. This week the team shipped v2.3 of the ranking model to staging.

## Key facts

Current staging error rate: 0.42%

Target launch date: August 18, 2026

Budget allocated for Q3: $184,500

Team size: 7 engineers, 2 designers

The mascot of Project Nimbus is a cartoon cloud named "Puffy"

## Risks

Vendor API rate limits may throttle load testing before launch.

One engineer (Sam Osei) is on leave until July 20, 2026.

## Next steps

Load testing begins July 8, 2026.

Go/no-go review scheduled for August 11, 2026.